Sprint Definition

A sprint is a fixed time period (e.g., 2 weeks) during which the team completes a set of planned tasks.

Epic Definition

An Epic is a large task that is divided into smaller user stories.

Story Points (Effort Estimation)

1 – Very Easy
2 – Easy
3 – Moderate
5 – Difficult

Sprint 1 (Foundation & Data Work)

Epic 1: Data Collection

- Gathering Historical Rainfall Data (USN1) → 2

- Collecting River Water Level Data (USN2) → 2

- Integrating Weather API Data (USN3) → 3

Epic 2: Data Preparation

- Handling Missing Values (USN4) → 3

- Removing Outliers (USN5) → 3

- Feature Engineering (Rainfall Intensity, Water Rise Rate) (USN6) → 3

Total Story Points in Sprint 1

2 + 2 + 3 + 3 + 3 + 3 = 16

Sprint 2 (Model & Visualization Development)

Epic 3: Model Development

- Logistic Regression Model (USN7) → 3

- Random Forest Model (USN8) → 5

- Model Evaluation & Accuracy Testing (USN9) → 3

Epic 4: Visualization & Dashboard

- Flood Risk Heatmap (USN10) → 3

- Dashboard Development (USN11) → 5

- SMS Alert Integration (USN12) → 3

Total Story Points in Sprint 2

3 + 5 + 3 + 3 + 5 + 3 = 22

Total Story Points

Sprint 1 = 16
Sprint 2 = 22

Total = 16 + 22 = 38

Number of Sprints = 2

Velocity Calculation

Velocity = Total Story Points / Number of Sprints

= 38 / 2

= 19 Story Points per Sprint