Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS73502 |
| Project Name | Rising Waters: A Machine Learning Approach to Flood Prediction |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Sprint-1 (Data & Backend Setup)

| Sprint | Functional Requirement (Epic) | User Story No | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | As a system, I collect historical rainfall data from datasets. | 2 | High | 5 |
| Sprint-1 | Data Collection | USN-2 | As a system, I collect river water level data. | 2 | High | 5 |
| Sprint-1 | Data Preparation | USN-3 | As a developer, I clean missing and inconsistent data. | 3 | High | 5 |
| Sprint-1 | Data Preparation | USN-4 | As a developer, I create derived features like rainfall intensity. | 3 | High | 5 |
| Sprint-1 | Backend Setup | USN-5 | As a developer, I set up database for storing processed data. | 2 | Medium | 5 |

Total Story Points (Sprint-1) = 12

Top of Form

Bottom of Form

Sprint-2 (Model Development)

| Sprint | Functional Requirement (Epic) | User Story No | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-2 | ML Model | USN-6 | As a developer, I build Logistic Regression model. | 3 | High | 5 |
| Sprint-2 | ML Model | USN-7 | As a developer, I build Random Forest model. | 5 | High | 5 |
| Sprint-2 | Evaluation | USN-8 | As a developer, I evaluate model accuracy and confusion matrix. | 3 | High | 5 |
| Sprint-2 | Alert System | USN-9 | As a system, I send flood alert notifications. | 3 | High | 5 |

Total Story Points (Sprint-2) = 14

Sprint-3 (Visualization & Deployment)

| Sprint | Functional Requirement (Epic) | User Story No | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-3 | Dashboard | USN-10 | As a user, I can view flood risk dashboard. | 5 | High | 5 |
| Sprint-3 | Heatmap | USN-11 | As a user, I can view flood risk heatmap on map. | 4 | High | 5 |
| Sprint-3 | Deployment | USN-12 | As a developer, I deploy system to cloud. | 5 | Medium | 5 |

Total Story Points (Sprint-3) = 14

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start | Sprint End (Planned) | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 7 Days | 1 Feb 2026 | 7 Feb 2026 | 12 | 7 Feb 2026 |
| Sprint-2 | 14 | 7 Days | 8 Feb 2026 | 14 Feb 2026 | 14 | 14 Feb 2026 |
| Sprint-3 | 14 | 7 Days | 15 Feb 2026 | 21 Feb 2026 | 14 | 21 Feb 2026 |

Velocity Calculation

Total Story Points = 12 + 14 + 14 = 40
Number of Sprints = 3

Velocity = 40 / 3
= 13 Story Points per Sprint (Approx.)

Average Velocity Per Day

Assume Sprint Duration = 7 Days

Average Velocity per Day = 13 / 7
≈ 1.85 Story Points per Day

A Burndown Chart represents remaining work vs time.
In our project:

- X-axis → Sprint Days

- Y-axis → Remaining Story Points

- Ideal line → Planned completion

- Actual line → Real progress

This helps monitor team performance and detect delays early.